CEO Update – August 2026

To the members of the Supervisory Board

Dr. Amara Okafor  ·  14 September 2026

Dear members of the Supervisory Board,

please find below my update for August 2026. August brought the offshore substation topside and a good trading month.

# Business performance

Revenue in August was EUR 22.2 m, EUR 0.2 m above budget – above-plan wind in the second half of August and good battery trading revenues. Year to date we stand at EUR 207.1 m revenue (budget EUR 210.2 m) and EUR 86.4 m EBITDA (budget EUR 90.1 m).

| EUR m | August | Budget | YTD actual | YTD budget |
| --- | --- | --- | --- | --- |
| Revenue | 22.2 | 22.0 | 207.1 | 210.2 |
| EBITDA | 7.2 | 6.9 | 86.4 | 90.1 |

# Highlights

Harrow Bay: topside of HB-OSS installed on 19 August; 12 monopiles installed by end of August

HB-RISK-017: re-manufacture started, factory re-test planned for early November

Green Hydrogen Pilot feasibility study completed on 28 August

North Sea Energy Summit 22–24 September – I will give the opening keynote

# Looking ahead

In the coming weeks we will concentrate on the offshore campaign and on preparing the next forecast round with the business.

Kind regards,  
Amara