Lender ESG Requirements – Harrow Bay

Summary of the Environmental and Social Action Plan (ESAP)

Jonas Richter  ·  03 March 2026

The Harrow Bay lenders apply the Equator Principles. The Environmental and Social Action Plan agreed at financial close sets out the following obligations. Reporting is semi-annual to Hanseatic Infrastructure Bank.

| # | Requirement | Owner | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Marine mammal mitigation plan incl. harbour porpoise monitoring during piling | Hannah Weber | Before first piling | Done |
| 2 | Seabird collision monitoring programme (3 years post-COD) | Hannah Weber | COD | Planned |
| 3 | Contractor HSE management plan aligned with ISO 45001 | Hannah Weber | Construction start | Done |
| 4 | Grievance mechanism for fishermen and the Harrow Bay community | Tom Berger | Construction start | Done |
| 5 | Supply chain human-rights screening for turbine and cable suppliers | Elena Márquez | 2026-09-30 | Done |
| 6 | Semi-annual E&S report | Hannah Weber | 45 days after period end | On track |