Lender Quarterly Report – Q1 2026

Weyland group and Harrow Bay Offshore Wind

Jonas Richter  ·  15 May 2026  ·  IR-LQR-Q1-2026

# 1. Group performance

Revenue for Q1 2026 was EUR 95.0 m and EBITDA EUR 50.9 m. Below budget due to the T-07 outage at Kestrel Ridge (KR-INC-2026-003) and low wind in January.

| EUR m | Q1 2026 | Budget | Prior year |
| --- | --- | --- | --- |
| Revenue | 95.0 | 97.3 | 91.7 |
| EBITDA | 50.9 | 53.8 | 46.0 |
| EBITDA margin | 53.6 % | 55.3 % | 50.2 % |

# 2. Covenants

| Covenant | Threshold | Actual |
| --- | --- | --- |
| Net debt / EBITDA (corporate, excl. Harrow Bay project debt) | ≤ 4.5x | 3.7x |
| Equity ratio | ≥ 25 % | 34.6 % |
| Kestrel Ridge historic DSCR (12 months) | ≥ 1.10x | 1.31x |

# 3. Harrow Bay Offshore Wind

Financial close on 12 February 2026; equity of EUR 520 m fully contributed

MV Sea Atlas mobilised; first monopile installed on 7 April 2026

Cumulative project cost at 31 March: EUR 561 m

# 4. Revenue contracting

Long-term contracted revenue share of the operating portfolio: 64 %.

# 5. Material events

Kestrel Ridge T-07 gearbox failure (KR-INC-2026-003), see section 1.

Prepared by Fiona Campbell (Investor Relations) and Daniel Park (Treasury). Contact: ir@weyland-energy.example