Project Board – Minutes

Millbrook Solar & Storage · 2026-05-26

Liam McAllister  ·  27 May 2026

| Item | Details |
| --- | --- |
| Date | 2026-05-26 |
| Location | Teams |
| Attendees | Liam McAllister (chair), Sofie Lindqvist, Tom Berger, Charlotte Dubois, Priya Nair, Dr. Amara Okafor |
| Apologies | Mei Tanaka |

# 1. Actions from the last meeting

Two actions closed, one carried forward (see section 4).

# 2. Status

Consultation #2 held on 20 May: 212 attendees, the busiest event so far.

Glint and glare Rev 2 confirms hedgerow screen removes moderate effects at R04–R06.

EPC ITT issued 22 May to five contractors.

# 3. Decisions

Approve submission layout Rev C at 85 MWp.

Recommend community fund of EUR 120,000 per year to Investment Committee (approved same day).

# 4. Actions

| Owner | Action | Due |
| --- | --- | --- |
| Charlotte Dubois | Finalise application documents and validation checklist | 2026-06-12 |
| Liam McAllister | Planning Statement final draft | 2026-06-10 |
| Tom Berger | Statement of Community Involvement | 2026-06-12 |

Next meeting: last Tuesday of next month. Minutes taken by Grace Mitchell.