Monthly Status Report – September 2026

Millbrook Solar & Storage

Liam McAllister  ·  02 October 2026  ·  MB-PM-RPT-202609

| Area | RAG | Comment |
| --- | --- | --- |
| Overall | Green | Consultation #3 on 16 September presented the amendments. |
| Cost | Green | Development spend EUR 2.61 m of EUR 3.10 m budget (84 %) |
| Schedule | Green | Planning decision Q1 2027 – on track |
| Stakeholders | Green | Consultations held: 3 of 3 |

# Summary

Consultation #3 on 16 September presented the amendments. Support rose to 53 %. The Highways Authority confirmed CTMP Rev 2 addresses its concerns in principle.

# Key figures

| Metric | Value |
| --- | --- |
| Capex estimate (P50) | EUR 78.0 m |
| Open risks | 16 |
| Consultation responses to date | 472 |
| Development spend to date | EUR 2.61 m |

Development spend vs budget

# Next month

Amendment pack to council by 16 October

Consultation #3 feedback report

Start EPC negotiation