Northfield Offshore Wind – Bid Strategy

Leasing round 2026 · 1.2 GW

Elena Márquez  ·  15 September 2026  ·  PL-001-BID-001

# 1. Objective

Secure the Northfield seabed lease (1.2 GW) at an option fee that preserves a project IRR of at least 9 % in our base case, as lead developer of a consortium.

# 2. Evaluation of the round

| Element | Weight | Our approach |
| --- | --- | --- |
| Option fee bid | Highest bid wins among qualified bidders | Disciplined cap (IC-2026-014) |
| Qualification – financial | Pass/fail | Parent guarantee + partner commitment letter |
| Qualification – technical | Pass/fail | Harrow Bay as reference (480 MW, monopiles, HTS-12) |
| Supply chain plan | Pass/fail | Local content commitments, port strategy |

# 3. Value drivers

15 MW turbines: fewer monopiles (80 instead of 100), lower installation cost.

Wake losses: 2.5–3.5 % external wake from neighbours – sensitive to future leasing.

Grid: coordinated offshore network may delay first power; modelled 2033 COD.

Offtake: CfD for ≥ 60 % of output, corporate PPAs for the rest (Arcturus-type deals).

# 4. Consortium

Shortlist of three financial partners; target signing of a consortium agreement by 30 October 2026. Weyland 51 % with development lead and O&M rights.

# 5. Timeline

| Date | Step |
| --- | --- |
| 2026-10-09 | Qualification documents submitted |
| 2026-10-30 | Consortium agreement signed |
| 2026-11-20 | Final price setting meeting (closed session) |
| 2026-11-27 | Bid submission deadline |
| 2027-Q1 | Award expected |

Do not forward. Option fee scenarios are held only in the closed-session model with Jonas Richter.