Community Engagement Strategy 2026–2028

Weyland Energy

Tom Berger  ·  19 January 2026  ·  WE-CE-STR-0001

# 1. Why we engage

Our projects only succeed if the people who live next to them understand them, can influence them and share in the benefits. Community engagement at Weyland is not a box to tick before a planning application – it starts before the first survey and continues for the life of an asset.

# 2. Principles

Early: we talk to communities before the design is fixed, so feedback can still change it.

Honest: we explain the downsides as well as the benefits, and we say when we cannot change something.

Visible response: every consultation report has a You said – we did table.

Shared benefit: every project has a community fund, governed locally.

Accessible: events in the evening and at weekends, online options, large-print and plain-English materials.

# 3. Portfolio overview

| Project | Phase | Focus 2026–2027 | Lead |
| --- | --- | --- | --- |
| Millbrook Solar & Storage | Permitting | Three consultations, planning determination Q1 2027, set up community fund | Tom Berger |
| Kestrel Ridge Wind Farm | Operation | Community fund (GBP 378,000/yr), school visits, newsletter | Grace Mitchell |
| Harrow Bay Offshore Wind | Construction | Fisheries liaison, Coastal Fund (GBP 250,000/yr), construction updates, port jobs | Tom Berger |
| Fenwick Battery Storage | Early development | First briefing for Fenwick community council (Q1 2027) | Tom Berger |

# 4. Objectives and KPIs 2026

| Objective | KPI | Target 2026 | Status (Sept) |
| --- | --- | --- | --- |
| Meaningful consultation on Millbrook | Responses across 3 events | ≥ 400 | 472 (met) |
|  | Share of respondents supportive | ≥ 50 % at event #3 | 53 % (met) |
| Effective community funds | Kestrel Ridge grants awarded | ≥ 15 grants | 17 (spring round) |
|  | Grant decisions within 8 weeks | 100 % | 100 % |
| Young people | School visits (pupils) | ≥ 600 | 512 (autumn term booked) |
| Harrow Bay fisheries | Liaison meetings with fishing associations | ≥ 6 | 7 |
| Responsiveness | Enquiries answered within 5 working days | ≥ 95 % | 97 % |

# 6. Team and budget

Tom Berger (Community Engagement Lead, Edinburgh) and Grace Mitchell (Community Liaison Officer). Project managers – Liam McAllister for Millbrook, Elena Márquez for Harrow Bay – own the project-specific engagement budgets. Marketing (Noah Fischer) supports design and print.

| Budget line 2026 | EUR |
| --- | --- |
| Events and venues | 18,500 |
| Print and distribution | 22,000 |
| Website and online consultation tool | 9,800 |
| School programme | 12,400 |
| Fisheries liaison (FLO, meetings) | 46,000 |
| Total | 108,700 |

# 7. Feedback and complaints

Every enquiry is logged within one working day. Complaints are acknowledged within two working days and answered within ten. Lessons learned are reviewed every quarter with the project managers.