File Services Migration to OpenCloud

Project plan – sovereign file sync & share for all spaces

Katarzyna Nowak  ·  29 May 2026  ·  IT-PRJ-2026-03

# 1. Why we are doing this

Weyland's documents live in three places today: Windows file servers in Hamburg and Edinburgh (about 9.6 TB, 2.1 million files), personal OneDrive folders, and a US-hosted file sharing service that 87 colleagues use to exchange files with partners such as Halden Turbine Systems and Marlow Ecology. The result: duplicate versions, links that never expire, no central overview of what is shared with whom – and project data from a critical infrastructure operator stored outside the EU.

We will replace this with one file sync & share platform for all spaces, based on OpenCloud, an open-source platform, self-hosted in the EU data centres of our MSP Northlight IT Services (Frankfurt / Nuremberg).

# 2. Goals

# Options considered

| Option | Assessment |
| --- | --- |
| Extend US SaaS to all users | Fast, but data outside EU, high licence cost |
| Keep file servers + VPN | No partner sharing, no mobile access |
| Self-hosted open-source platform (OpenCloud) | EU hosting, open standards, spaces model – recommended |